# Statement of Work

# Hearst Television Inc.

# 02 - 2026 Data Modernization Phase 2

Trace3

Account Manager: Gemma Francis Services Solution Manager: Josh Ruyle

Statement of Work

# April 6, 2026

Version: 2.0

Please note the pricing and other terms and conditions proposed in this are only valid for 30 calendar days from Trace3's initial presentation of this to Client.

# Project Details

## Statement of Work

This Statement of Work (hereby referred to as "SOW"), dated as of the date last signed below (“Effective Date”), is between Trace3, LLC, a California limited liability company ("Trace3"), and the entity named " Hearst Television Inc." below ("Client" and together with Trace3, the “Parties”).

Summary: This SOW is issued pursuant to and governed by the agreement listed as “Master Agreement” below (the "Master Agreement"). Pursuant to the terms of the Master Agreement and this SOW, Client desires Trace3 to provide information technology consulting services (the "Services"), hardware, and/or software products (the "Products" and together with the Services, the "Deliverables") to Client as described in this SOW (the "Project"). All capitalized terms not defined in this SOW will have the meanings given to them in the Master Agreement.

| Client: | Hearst Television Inc. |
| --- | --- |
| Master Agreement: | Hearst Television (MSA) (Final Executed Version 9-18-24).pdf |
| Master Agreement Date: | September 18, 2024 |
| Project Name: | 02 - 2026 Data Modernization Phase 2 |

Agreement: This SOW consists of this signature page and the following Annexes, which are incorporated into this SOW: Annex A:	Project Specifications

Annex B:	Project Pricing

### Contact Information:

| Trace3 Contacts: | Account Manager: Gemma Francis Phone: 303-917-2121 E-mail: gemma.harrison@trace3.com | Trace3, LLC 7505 Irvine Center Drive, Suite 100 Irvine, CA 92618 Attention: Legal Department Fax: 949-333-2400 E-mail: legal@trace3.com |
| --- | --- | --- |
|  | Services Solution Manager: Josh Ruyle Phone: 720-308-3105 E-mail: josh.ruyle@trace3.com |  |
| Client Contacts: | Client Sponsor: Dilip Jayavelu Title: Senior Director of Business Intelligence Phone: E-mail: dilip.jayavelu@hearst.com | Hearst Television Inc. 3540 Toringdon Way Charlotte, NC 28277 Attention: E-mail: |

Signature: Client and Trace3 hereby agree to the terms of this SOW by signing below:

### HEARST TELEVISION INC.	TRACE3, LLC

By: 		 Name: 	  Title: 	 Date:

By: 		 Name: 		 Title: 	 Date:

# Annex A – Project Specifications

## Background and Project Objectives

### Client Background Information

Client is a national broadcast media company that has engaged Trace3 for an initial data modernization MVP (Phase 0), resulting in a production-grade Microsoft Fabric environment and AI-powered Pacing dashboard for sales forecasting. Building on that success, Client is seeking to extend the engagement to complete the full data platform modernization and expand AI capabilities across the organization.

### Business Objectives

Client aims to retire its legacy Decentrix platform, expand conversational AI agent capabilities across Sales, Finance, and Ad Ops domains, and deliver self-service analytics and unified Power BI dashboards to business stakeholders.

### Technical Objectives

Trace3 will complete the migration of Decentrix and WideOrbit ETL pipelines into Microsoft Fabric Lakehouse, establish DEV/TEST/PROD environments with CI/CD, and expand the existing Fabric AI Agent framework into additional business domains.

## Scope of Work

Trace3 will perform and deliver the Deliverables as described in this SOW. additional Deliverables not specifically described in this SOW will be addressed in separate statements of work. The following items are within the scope of work contemplated by this SOW:

    - In-Scope Hardware/Software/Environments/Sites (“In-Scope Items”)

- In-Scope Software (“In-Scope Software”)

  - Microsoft Fabric (Lakehouse, Pipelines, OneLake), Power BI, WideOrbit, AdBook, Decentrix (migration source), Azure OpenAI/Fabric AI Agent framework, and Purview or Client-preferred governance tooling.

- In-Scope Environments (“In-Scope Environments”)

  - DEV, TEST, and PROD Microsoft Fabric environments, including CI/CD pipeline configuration and Power BI workspace governance.

- In-Scope Sites (“In-Scope Sites”)

  - Remotely

  - On-site visits to Client's offices (3540 Toringdon Way, Charlotte, NC 28277) may be scheduled as needed for key milestones or stakeholder sessions.

### Work Location(s)

- On-site engagements at Client's Charlotte, North Carolina office as agreed upon with the Client.

- Professional Services not requiring presence onsite may be performed remotely

### Scope Particulars Plan Phase

- Project Initiation

  - Provide Client with Project kick-off pre-requisites including required Client attendees, existing environment documentation requests, and preparation checklists (if applicable)

- Conduct Project kick-off meeting with Client’s team to:

  - Validate Project Scope, goals, and communicated outcomes

  - Validate Project governance framework in support of the Project Management Services

  - Validate Project schedule, key milestones and critical path items

  - Validate Change Request process

  - Validate Project contacts list

  - Validate Pre-requisites and other Project specific details required in support of Scope performance

- Create a Project Plan containing a Project Schedule

- Trace3 will conduct the project kickoff with Client's stakeholders to align on goals, success criteria, team structure, and sprint cadence under the Data Transformation as a Service (“DTaaS”) delivery model

### Discovery Phase

- Trace3 will assess the current state of the Decentrix architecture, WideOrbit Extract, Transform, Load (“ETL”) pipelines, existing Power BI assets, and the Minimum Viable Product (“MVP”) Fabric environment to identify gaps, data quality issues, and artificial intelligence (“AI”) use case opportunities

### Design Phase

- Trace3 will design the future-state Microsoft Fabric Lakehouse architecture inclusive of Development (“DEV”), Testing (“TEST”), and Production (“PROD”) environment topology, Continuous Integration/Continuous Deployment (“CI/CD”) pipeline framework, Power BI Row-Level Security (“RLS”) and Active Directory (“AD”) Group structure, and the expanded AI Agent domain model with prompt guardrails and intent mapping

### Execute Phase TWINS:

Scope Overview:

- General consulting scopes of work relating to Client's data environment, which will be defined in detail as requested:

  - A monthly budget of up to one hundred and sixty (160) hours of data engineering/data analyst services

    - Allocate data engineer and architect resources and expertise to work directly with the Client's team on daily and weekly tasks as needed and requested by Client

  - A monthly budget of up to twenty (20) hours of data architect services

    - Design, develop, and maintain data pipeline architectures across multiple data sources

    - Collaborate with Client’s data engineering and business intelligence team(s) to understand data requirements and translate them into technical solutions

    - Help implement best practices for data architecture and data engineering

    - Develop and maintain ETL processes to support data ingestion, transformation, and integration from various sources, including Application Programming Interfaces (“APIs”), databases, and external data providers

    - Monitor and troubleshoot data pipeline performance issues

  - General project management (as needed)

    - Detailed project management tasks (as needed)

- Trace3 to direct efforts towards roadmap initiatives as directed by client which may include:

  - WideOrbit ETL migration to Fabric

  - Historical data migration and validation

  - Decentrix decommission

  - Fabric Lakehouse optimization

  - DEV/TEST/PROD environment setup

  - Fabric Pipeline product ionization

  - MVP Power BI dashboards moved to PROD

  - Unified Power BI views

  - Sales AI Agent MVP

  - Conversational Question and Answer (“Q&A”) Agent build

### Closure Phase

- Trace3 will conduct user acceptance testing (“UAT”) with Client business and technical stakeholders, finalize as- built documentation, deliver knowledge transfer sessions covering architecture, agent extension patterns, and operational runbooks, and provide a hypercare support period post-deployment.

- Deliver Completion Certificate and attain Client sign off

*Please note: Knowledge Transfer does not replace formal system training. Knowledge transfer is delivered as part of the Services and will be one (1) session lasting up to two (2) hours. Client must identify necessary staff required/needed for the Knowledge Transfer session and do everything they can to have the identified resources available for the session. This transfer of knowledge will be conducted in an informal and informative way, not prepared in advance, and without creating any knowledge artifacts such as documents, diagrams or videos. A recording of the session may be done at Client’s request. If recorded, it will be distributed to the Client within three

(3) business days of the completion of the Knowledge Transfer session.

    - Deliverables and Acceptance

The following table includes possible deliverables Trace3 efforts may be directed towards:

| Project Phase | Deliverables |
| --- | --- |
| Plan Phase | - Project Plan - Project Status Reports during Project term (as agreed upon during Project kickoff) - Signed project charter, communication plan, onboarding checklist for Trace3 resources, and a confirmed access provisioning plan for all Fabric and source system environments |
| Discovery Phase | - Current-state data flow assessment - AI use case discovery and prioritization document - Power BI dashboard audit with modernization requirements |
| Design Phase | - Fabric architecture design document - CI/CD pipeline design - Power BI governance design - AI Agent MVP design document covering the expanded domain framework |
| Execute Phase | - Fully deployed and validated Fabric pipelines - Production-grade Power BI dashboards with RLS - Automated data quality rules - Policy-based access controls - Expanded AI Agents integrated with the semantic model |
| Closure Phase | - UAT sign-off documentation - Operational runbooks - Knowledge transfer session recordings/materials - Project retrospective summary |

Acceptance shall conform to such criteria as may be developed and agreed upon by both Parties as defined during the Project kick-off.

### Estimated Project Timeline

      - Start Date

This Project is estimated to start on or after April 15, 2026 (“Start Date”). Depending on resource availability, this estimate is subject to change at Trace3’s discretion. The assigned Project lead will confirm the Project Start Date when they are engaged.

### End Date

This Project is estimated to end no later than December 31, 2026 (“End Date”).

### Estimated Timeline

The below timeline reflects what Trace3 estimates the duration of this Project to be. This is only a preliminary estimate based on the information currently presented to Trace3 and is subject to change once the Project commences. Any changes to this estimate will be communicated to Client by the Project Lead.

| Estimated Timeline |  |
| --- | --- |
| Phase | Estimated Duration |
| Plan Phase | One (1) week |
| Discovery Phase | One (1) week |
| Design Phase | One (1) week |
| Execute Phase | Thirty (30) weeks |
| Closure Phase | One (1) week |

    - Project Management (“Project Management Services”)

The Trace3 Project Manager will be responsible for the overall Project and coordination of Project management activities with Client’s Project Lead. The Project Leads will be responsible for coordinating all engagement activities and scheduling resources as well as for serving as the single point of contact for Trace3 and Client for this engagement.

The Project will be managed using formal project management methodologies consistent with the Project Management Institute Project Management Body of Knowledge (“PMBOK”) framework. The following is a list of tasks which will be performed to manage the Project:

### Project Initiation

- Facilitate Project kick-off meeting to review objectives, Scope, budget, Deliverables, timeline, and success criteria

- Identify initial assumptions, dependencies, critical path items, and constraints

### Project Planning

- Verify Client specific details including service hours, maintenance process(es), and administrative requirements

- Establish communication plan (“Communication Plan”) to be executed throughout the Project

- Work with technical team(s) to establish an approved detailed Project Plan/Schedule

### Project Execution

- Drive and manage Project tasks per established Project Plan

- Facilitate scheduling for on-demand meetings to support Project efforts

### Control and Monitoring

- Risk and issue management to identify and manage risks, execute established mitigation plans, and facilitate resolution of Project execution issues

- Financial management – monitor and manage Project budget (Labor, T&E, misc.)

- Establish a one-page Project overview summarizing Project health and status

- Confirm Client acceptance at the end of each milestone or Deliverable

- Conduct weekly status meetings to deliver communication on the current Project health and status to Project stakeholders

- Provide weekly status reports to document and communicate Project health and status

### Closure

- Confirm Client’s acceptance of Project Completion

## Out of Scope

### The following items are outside the scope of Deliverables contemplated by this SOW:

- Enterprise-wide AI governance programs beyond what is required to operate in-scope agents; platform procurement or licensing for large language models (“LLMs”) beyond Client-provisioned services; additional data sources outside the defined sales forecasting/pacing domain; and custom standalone application development beyond the agreed Power BI and Fabric Agent integration.

- Data migration or protection services not clearly detailed within the Scope of Work section of this SOW

- All levels of support not specifically detailed within the Scope of Work section of this SOW

- Working on open maintenance and support issues unless the maintenance and support case and remedial efforts towards resolution are explicitly defined in this SOW

- Any specific task or Deliverables not clearly stated in the Scope of Work section of this SOW

Any mutually agreed upon changes to the Scope of Services shall be set forth in a Change Request Form as detailed in the Project Change Process section below.

## Project Change Process

Trace3 is not responsible for issues out of its control, which sometimes includes Client unpreparedness, technical issues (based on Client responsibilities in this SOW), manufacturer bugs (code issues), hardware failures after forty-eight (48) hour burn-in, or additional features desired (not outlined in this SOW). Changes in Services requirements to this SOW or issues out of Trace3’s control will require a written Change Request, submitted and signed by both Parties, and billed in addition to the Fees outlined in this SOW.

Either Party may initiate requests to change or modify the Project, a Project Phase, or the Deliverable Specifications (each, a "Change Request"). Any Change Request will be governed by (a) the Master Agreement and will utilize the form of written change request (the “Change Request Form”), if applicable, or (b) the following procedure, if the Master Agreement does not address Change Requests (the “Project Change Process”).

The Project Lead of the Party requesting a Change Request will submit a Change Request Form to the other Party's Project Lead in a clear and concise manner (each, a “Change Request Form”). Upon execution of a mutually acceptable Change Request Form by both Parties, the obligations of the Parties with respect to such Change Request will be incorporated under this SOW. Commencement of the provision of a Change Request is conditioned upon Trace3's receipt of (a) a Change Request Form signed by both Parties, and (b) either a signed additional Purchase Order or Purchase Order Exception authorizing the mutually agreed upon price for each Change Request.

## Assumptions and Constraints

### Scope of Services Assumptions

- Client will provide timely access to Microsoft Fabric environments, WideOrbit, AdBook, and Decentrix systems, and will assign a dedicated product owner and Subject Matter Experts (“SMEs”) from Sales, Finance, and Ad Ops for validation and UAT.

- Client will own provisioning and licensing of any LLM/agent-capable services (e.g., Azure OpenAI, Fabric premium capacities).

- Services will be delivered continuously from the start of the Project until the completion of the Deliverables or allotted time unless otherwise stated in this document with the exception of holidays and scheduled time off.

### General Assumptions

The following general assumptions will apply to the execution of the Deliverables:

- Services will generally be performed during normal business hours which are defined as being between 8:00 AM and 5:00 PM Client’s local time. If Services are needed after normal business hours, Trace3 and Client must mutually agree upon the schedule before such after-hours Services commence.

- Services detailed in this SOW are expected to be fully delivered by either (a) the End Date or (b) within twelve (12) months of the Effective Date (“Expiration Date”). Client and Trace3 acknowledge and agree that at any point after the Effective Date, should Client or Trace3 reasonably foresee the Services extending beyond Expiration Date, renegotiation of terms of this SOW will be documented using a Project Change Request prior to Expiration Date.

- If applicable, systems within the scope of this SOW must have an active and current maintenance and support contract (“Maintenance Agreement”). Evaluation licenses or hardware must be converted to fully licensed and entitled levels prior to commencement of the engagement.

- Client acknowledges and accepts that any hardware or software not available may delay the Project schedule and be subject to a Change Request.

- If requested by Trace3, Client will provide a Trace3 field resource remote access to Client's IT environment with access to In-Scope Items from a secure remote location. When feasible, Trace3 will complete all Project work remotely (a) over Webex sessions with the Parties’ resources, (b) Teams sessions with the Parties’ resources, or

(c) over a VPN connection with Trace3 resources.

## Responsibilities

### Trace3 Responsibilities

During the Term, Trace3 will undertake the following responsibilities reasonably applicable to the execution of the Deliverables:

- Trace3 will provide a dedicated DTaaS team (Data Architect, Data Engineer(s), Data Analyst, Project Manager) to deliver Fabric Lakehouse optimization, Decentrix decommission, AI Agent expansion, Power BI dashboard modernization, and infrastructure/DevOps buildout per the agreed HTV-IQ roadmap and SOW milestones.

- Trace3 will submit written reports, and documentation related to the status and success of execution of the Deliverables to Client as mutually agreed upon by the Parties.

- Trace3 will provide Client a lead contact person for the Project (the "Trace3 Project Lead") with such qualifications, expertise, and knowledge necessary and applicable for Trace3 to fulfill its obligations under this SOW.

- Trace3 will make commercially reasonable efforts to maintain consistency in the Trace3 Project team which will be responsible for the delivery of Services hereunder. Trace3 and Client agree that certain staffing factors (e.g. terminations, resignations, promotions, long term disabilities) may require changes in the Trace3 resources delivering the Services hereunder. In the event that a change of Trace3 personnel is required, Trace3 shall: (i) if the applicable personnel is named under this SOW, provide reasonable notice to Client of such change, (ii) ensure that a full knowledge transfer occurs between new and incumbent personnel without cost to Client, and (iii) ensure that new personnel have the skills and experience necessary to perform the Services.

### Client Responsibilities

During the Term, Client will undertake the following responsibilities reasonably applicable to the performance and delivery of the Deliverables:

- Client will assign a dedicated project lead and relevant SMEs, provide timely access to all source systems and Fabric environments, review and approve deliverables within agreed SLAs, and provision all required cloud/LLM services under their own commercial agreements.

- Client will provide Trace3 personnel assigned to work at Client's premises reasonable use of Client's facilities. Prior to the Project Start Date, Client will complete all necessary facilities arrangements, and such arrangements will stay in place throughout the Term.

- Client is responsible for provisioning required access within three (3) business days of Project kick-off.

- Client will make available to Trace3 knowledgeable Client personnel promptly upon a request from Trace3 via phone or e-mail to provide background information and clarification of information required by Trace3 personnel to perform and deliver the Deliverables.

- Client is responsible for providing an environment that is prepared and ready for Services to commence on the Project Start Date.

- Client will be responsible for any business and data application testing and all necessary data backup in preparation for and during the performance and delivery of the Deliverables. It is recommended Client perform a backup of all data that could be impacted by this Project prior to the Project Start Date.

- The documentation and information provided by Client to Trace3 personnel will be accurate, complete, and up- to-date.

- Client hereby grants Trace3 a limited, non-transferable license during the Term to use certain proprietary computer systems, technologies, and data owned by Client and its affiliates, which are necessary for Trace3 to perform and deliver the Deliverables.

- If required by Trace3, Client will participate in testing as directed by Trace3.

- Client will provide Trace3 a lead contact person for the Project (the "Client Project Lead") with such qualifications, expertise, and knowledge necessary and applicable for the Client to fulfill its obligations under this SOW.

In the event Trace3 is delayed in its performance of Services on account of Client’s failure or delay in performance of its responsibilities, and such failure or delay on the part of Client continues for more than five (5) business days after receipt of written notice from Trace3, Trace3 shall be entitled to an adjustment in the Fees in an amount representing the additional out-of-pocket expenses incurred by Trace3 as a result of such delay.

# Annex B – Project Pricing

  - FEES

Time and Materials Project: Client will pay Trace3 the hourly rates (the "Fees"), and in accordance with Section 8 of the Master Agreement, as outlined below, for all work provided by Trace3 personnel in furtherance of the provision of the Deliverables:

| Services | Rate | Estimated Quantity | Fee Component |
| --- | --- | --- | --- |
| Professional Services |  |  |  |
| DA TWINS Data Engineer | $150 / hour | 2560 hours | $384,000.00 |
| DA TWINS Data Architect | $214 / hour | 640 hours | $136,960.00 |
| DA TWINS Data Analyst | $130 / hour | 1280 hours | $166,400.00 |
| Senior Project Manager | $177 / hour | 480 hours | $84,960.00 |
| Travel and Expenses | Up to $2,500 per week per resource | As Incurred | As Incurred |
| Total Estimated Fee: |  |  | $772,320.00 |

Note: Client acknowledges the hours, Fee components and total Fees set forth in the immediately preceding table are estimates only and are subject to revision based upon the complexity of the Project experienced by Trace3 in its provision of the Deliverables.

Trace3 will continue to work on the Project until the earlier of (a) Trace3's completion of the provision of the Deliverables,

(b) Trace3's receipt of Client's written instructions for Trace3 to cease further work towards the completion of the provision of the Deliverables or (c) upon the End Date. Changes to the timeline will require a Change Request be executed between the parties.

Professional Services detailed within this SOW will be assessed and charged with a minimum of eight (8) hours per day, for any given task in furtherance of the Project.

The Fees are based on the terms of this SOW and the scope of the Deliverables being provided under this SOW. Any change to the terms of this SOW, the Project, and/or the scope of the Deliverables, whether by the failure to meet a responsibility, a Change Request or otherwise, may result in a modification of the Fees. Taxes are not included herein and shall be finalized at time of invoicing.

## Billing

Trace3 will invoice Client for Services as follows:

- Every month for Services rendered until the completion of Services

All payment terms shall be in accordance with Section 9 of the Master Agreement.

## Travel and Expenses

Client is responsible for any travel and related costs or expenses incurred by Trace3 personnel in furtherance of the provision of the Deliverables ("Travel and Expenses") which are preapproved in writing by Client. Trace3 will invoice Client for any Travel and Expenses incurred by its personnel, which have been preapproved, as such expenses are incurred and at the actual amount incurred and allowable under Trace3’s travel and expense policies.

Trace3 will use reasonable efforts to staff Project with resources from the local service area to mitigate expenses. When local resources cannot provide availability or specific expertise in a timely manner to meet Project objectives and schedule, Trace3 may assign resources from other service areas.

The Parties will agree to travel arrangements prior to the incurrence of travel-related expenses.